## Slide 1
STRATEGIC INTERVENTION REPORT
March 2026
OPERATIONS EXCELLENCE INITIATIVE
Digital Operations
Transformation
Optimizing Banking Operations Through Intelligent Automation and Process Excellence
Prepared by
Chukwuebuka Benjamin Obieli
Assistant Head of Operations
Academic Program
Rome Business School
Master's in Project Management 25APM2006OC97

## Slide 2
NAVIGATION
Executive Overview
01
Executive Summary
Core value proposition, ROI projections, and strategic alignment
02
Strategic Approach
Project management framework and methodology selection
03
Gap Analysis
Current state assessment and root cause analysis
04
Innovation Opportunities
RPA, intelligent automation, and performance management
05
Implementation Roadmap
Phased execution plan with milestones and resource allocation
06
Stakeholder Engagement
Communication plan and change management strategy
07
Conclusion
Management recommendations and call to action
Strategic Insight
Data-driven recommendations for operational excellence

## Slide 3
01 | EXECUTIVE SUMMARY
Strategic Value Proposition
Core Intervention
This strategic intervention proposes a comprehensive Digital Operations Transformation initiative targeting Access Bank's operational efficiency through intelligent automation, process optimization, and performance management excellence. The initiative directly addresses critical gaps in legacy system integration, manual process inefficiencies, and change management challenges.
Cost Reduction
30-40%
Operational cost savings through RPA implementation in high-volume processes
Efficiency Target
50-55%
Cost-to-Income Ratio improvement to industry benchmark levels
Strategic Alignment
This initiative directly supports Access Bank's 2025-2027 Consolidation Phase objectives, leveraging technology as a growth platform while optimizing operations for enhanced shareholder value creation and positioning the bank as Africa's Gateway to the World.
Investment Overview
Initial Investment
$2.5M - $3.5M
ROI Timeline
18-24 Months
Implementation
18 Months
Academic Foundation
This intervention applies Rome Business School's Project Management competencies including stakeholder management, risk mitigation, Agile/Waterfall hybrid methodologies, and change management frameworks.
Key Success Factors
Executive sponsorship and governance
Cross-functional collaboration
Structured change management
Continuous performance monitoring

## Slide 4
STRATEGIC CONTEXT
Access Bank's Digital Journey
Recognition
Nigeria's Best Transaction Bank 2025
Access Bank's leadership in Nigeria's transaction banking market reflects the scale of its digital transformation and the inclusiveness of its delivery model.
1.1B+
Transactions via Access More
N157T
Transaction Value (2024)
1.5M+
New Users (2024)
4.6★
App Store Rating
PrimusPlus Platform
Integrated corporate banking platform with end-to-end digital onboarding, salary disbursements, and real-time account visibility.
2025-2027 Strategic Priorities
1
Strategic Expansion Beyond Africa
Data-driven insights, digitally enabled solutions, and targeted product offerings to enhance customer engagement and operational efficiency in high-growth regions.
2
Technology as Growth Platform
Enterprise-wide technology infrastructure enabling real-time transactions, integrated services, and agile responsiveness in a dynamic environment.
3
Operational Efficiency
Strengthen cost discipline and efficiency through shared-service integration and operational streamlining while defending margins and reinforcing cost leadership.
4
Talent-Driven Global Execution
Attracting, developing, and retaining skilled professionals to support global objectives and growth through innovation.
Vision: Africa's Gateway to the World
Delivering scalable earnings growth and optimizing capital efficiency

## Slide 5
02 | STRATEGIC APPROACH
Project Management Framework
Hybrid Methodology Approach
Combining PMI/PRINCE2 governance with Agile delivery for innovation components, ensuring structured control while maintaining flexibility for rapid adaptation.
Waterfall
Compliance-heavy processes, regulatory reporting, audit trails
Agile/Scrum
Customer-facing innovations, iterative development, rapid feedback
Triple Constraint Management
Scope
Clear deliverables
Time
18-month timeline
Budget
$2.5M - $3.5M
Quality & Risk Management
Continuous quality assurance and testing protocols
Proactive risk identification and mitigation strategies
Regular stakeholder reviews and governance checkpoints
Project Governance Structure
Executive Steering Committee
MD/CEO sponsorship, strategic oversight, decision authority
Project Management Office
Day-to-day coordination, resource management, reporting
Cross-Functional Teams
Operations, IT, Compliance, HR collaboration
Vendor Partners
RPA technology providers, implementation consultants
RBSN Competencies Applied
Stakeholder Management
Risk Management
Agile Methodologies
Change Management
Quality Assurance
Performance Metrics

## Slide 6
03 | GAP ANALYSIS
Current State Assessment
Critical Operational Challenges
Legacy System Integration
Fragmented architecture creating data silos and limiting automation potential
Manual Process Dominance
60%+ of routine processes require manual intervention, increasing error rates
High Operational Costs
Cost-to-Income Ratio above industry benchmark (target: 50-55%)
KYC/Onboarding Cost Impact
$52M
Average annual cost for KYC compliance in large banks, with significant manual processing overhead and extended customer onboarding timelines.
Skills & Talent Gaps
Shortage of AI and machine learning expertise
Limited data science capabilities for analytics
Change resistance due to inadequate training
Performance Metrics Gap
Processing Efficiency Comparison
Account Onboarding
5-7 days → 1-2 days
Loan Processing
2-3 weeks → 3-5 days
KYC Verification
3-5 days → Same day
Error Rate Analysis
8-12%
Manual Data Entry
<1%
Automated Systems

## Slide 7
03 | GAP ANALYSIS
Root Cause Analysis
Five Core Issues Identified
1
Fragmented Technology Architecture
Legacy systems operating in silos create data inconsistencies and limit cross-functional visibility. Integration challenges between core banking platforms and digital channels result in manual workarounds.
Impact: High
Complexity: High
2
Excessive Manual Intervention
Over 60% of routine processes require manual data entry, validation, or approval, creating bottlenecks and increasing error rates. Staff time consumed by repetitive tasks limits focus on value-added activities.
Impact: High
Complexity: Medium
3
Critical Skills Gap
Shortage of professionals with expertise in AI, machine learning, data science, and automation technologies. Limited internal capability to design, implement, and maintain digital transformation initiatives.
Impact: Medium
Complexity: High
4
Insufficient Performance Metrics
Lack of standardized KPIs to measure transformation success and operational efficiency improvements.
Evidence
Limited visibility into process-level performance and ROI tracking
5
Organizational Change Resistance
Staff reluctance to adopt new digital tools due to inadequate communication, training, and change management support.
Evidence
Low adoption rates for new systems, feedback from employee surveys
Key Insight
These interconnected issues create a compound effect, where each problem amplifies others. Addressing them requires a holistic, integrated approach rather than isolated fixes.

## Slide 8
04 | INNOVATION OPPORTUNITIES
Robotic Process Automation (RPA)
RPA Implementation Strategy
Deploying software robots to automate repetitive, rule-based tasks, reducing processing time by 30-70% and minimizing human error. McKinsey research indicates up to 30% of banking tasks can be automated through RPA.
30-70%
Cost Reduction
60%+
Error Reduction
KYC Verification
Current:
3-5 days
Target:
Same day
Impact: 70% time reduction, automated background checks, document verification
Loan Processing
Current:
2-3 weeks
Target:
3-5 days
Impact: Automated data extraction, credit checks, eligibility assessment
Account Onboarding
Current:
5-7 days
Target:
1-2 days
Impact: 80% automation of data entry, validation, system integration
Fraud Detection
Current:
Batch processing
Target:
Real-time
Impact: Continuous monitoring, pattern recognition, instant alerts
Implementation Complexity Matrix
KYC Automation
Low
High ROI, well-defined rules, clear compliance requirements
Account Onboarding
Medium
Multiple system integration, regulatory validation
Loan Processing
Medium
Complex decision trees, credit risk assessment
Fraud Detection
High
AI/ML integration, real-time processing, high security
Recommended Approach
Start with high-impact, low-complexity processes (KYC, onboarding) to demonstrate quick wins, then scale to more complex automation (loan processing, fraud detection).
Technology Partners
UiPath
Automation Anywhere
Blue Prism

## Slide 9
04 | INNOVATION OPPORTUNITIES
Intelligent Process Optimization
AI & Advanced Analytics
Leveraging artificial intelligence, machine learning, and predictive analytics to transform decision-making, enhance customer experiences, and optimize operational performance beyond basic automation.
Predictive Analytics
Conversational AI
Predictive Credit Decisioning
AI models analyze alternative data (income patterns, spending behavior, digital footprint) for faster, fairer lending decisions while reducing default risk.
35% faster approvals
20% lower defaults
Intelligent Document Processing
AI-powered OCR and NLP extract, classify, and validate information from trade finance documents, contracts, and forms with 95%+ accuracy.
90% time reduction
95% accuracy
Integration with Existing Platforms
Access More App
Enhance with AI-powered financial insights, personalized recommendations, and chatbot support
PrimusPlus Platform
Integrate intelligent analytics for corporate clients, automated reporting, and predictive cash flow management
Core Banking System
API-first integration ensuring seamless data flow and real-time synchronization across all channels
Human + Machine Collaboration
AI enhances rather than replaces human expertise, enabling staff to focus on high-value advisory roles, complex problem-solving, and relationship building while automation handles routine tasks.
Key Capabilities
Real-time analytics
Pattern recognition
Natural language processing
Predictive modeling

## Slide 10
04 | INNOVATION OPPORTUNITIES
Performance Management System
Comprehensive KPI Dashboard
Real-time performance monitoring system providing executive visibility into operational efficiency, financial performance, and transformation progress through integrated data visualization and automated reporting.
Real-time
Data Updates
360°
Performance View
Key Performance Indicators
Cost-to-Income Ratio
50-55%
From current 65%
Processing Time
-50%
Across key processes
Error Rate
-60%
Through automation
Customer NPS
+13 pts
Target: 85 score
Balanced Scorecard Approach
Financial
CIR, ROA, cost savings
Customer
NPS, satisfaction, retention
Internal Process
Efficiency, quality, speed
Learning & Growth
Skills, adoption, innovation
Dashboard Features
Executive summary views
Drill-down capabilities
Automated alerts & notifications
Benchmarking comparisons
Trend analysis & forecasting
Strategic Alignment
KPIs directly linked to Access Bank's 2025-2027 consolidation objectives and shareholder value creation goals.

## Slide 11
05 | IMPLEMENTATION ROADMAP
Phase 1: Foundation (Months 1-6)
Phase 1 Activities & Milestones
Phase 1 Objectives
Establish governance structure
Launch pilot RPA implementation
Initiate change management
Baseline performance metrics
Resource Requirements
Project Team:
8-10 FTEs
Budget:
$800K - $1M
Vendor Support:
RPA Partner
Success Criteria
Steering committee operational
2-3 RPA processes deployed
Training program launched
Baseline metrics established
Risk Mitigation
Early stakeholder engagement, phased rollout approach, and dedicated change management resources to minimize resistance.

## Slide 12
05 | IMPLEMENTATION ROADMAP
Phase 2 & 3: Scale-Up & Optimization
Phase 2: Scale-Up (M7-12)
Expand RPA Deployment
Loan processing, account management, regulatory reporting automation
Deploy Intelligent Analytics
AI-powered credit decisioning, predictive analytics, customer insights
Implement Performance Dashboard
Real-time KPI monitoring, executive reporting, benchmarking
Mid-Program Review
Benefits assessment, course correction, stakeholder updates
Phase 2 Investment
$1.2M
Budget
12-15
Team Size
Phase 3: Optimization (M13-18)
Full Process Automation
Complete RPA rollout across all identified processes, integration optimization
Advanced AI Integration
Machine learning models, natural language processing, intelligent automation
Continuous Improvement
Process refinement, performance optimization, innovation pipeline
Benefits Realization
Comprehensive ROI assessment, value quantification, success documentation
Phase 3 Investment
$800K
Budget
10-12
Team Size
Total Program Timeline: 18 Months
Total Investment: $2.5M - $3.5M | Expected ROI: 18-24 months payback | Annual Savings: $4M - $6M (from Year 2)

## Slide 13
06 | STAKEHOLDER ENGAGEMENT
Stakeholder Engagement Strategy
Stakeholder Mapping Matrix
Key Stakeholder Groups
Executive Leadership
MD/CEO, C-Suite - Strategic oversight, decision authority, resource allocation
Operations Teams
Branch managers, process owners - End-users, implementation support, feedback
IT Department
Technical implementation, system integration, security compliance
Compliance & Risk
Regulatory oversight, risk assessment, audit requirements
Engagement Tactics
Executive steering committee (monthly)
Cross-functional working groups (weekly)
Town hall sessions (quarterly)
Training programs (ongoing)
Communication Cadence
Weekly updates
Bi-weekly meetings
Monthly reports
Escalation protocols

## Slide 14
06 | STAKEHOLDER ENGAGEMENT
Change Management & Communication Plan
Prosci ADKAR Model Implementation
Structured change management approach ensuring individual transitions align with organizational transformation goals, maximizing adoption and minimizing resistance.
A
Awareness
Communicate urgency and benefits
D
Desire
Engage and empower employees
K
Knowledge
Comprehensive training programs
A
Ability
Hands-on practice and support
R
Reinforcement
Recognition and continuous improvement
Communication Strategy
Multi-Channel Approach
• Email communications
• Intranet portal updates
• Workshop sessions
• One-on-one discussions
Feedback Mechanisms
• Regular surveys
• Focus group sessions
• Suggestion boxes
• Open door policy
Training Curriculum
Leadership Training
Change management, sponsorship, communication
Technical Training
RPA tools, analytics platforms, new systems
End-User Training
System navigation, process changes, best practices
Continuous Learning
E-learning modules, refresher courses, certifications
Resistance Management
Early identification of concerns
Proactive communication
Champion network development
Incentive alignment
Success Metrics
90%+
Training completion
80%+
User adoption

## Slide 15
RISK MANAGEMENT
Risk Assessment & Mitigation
Risk Matrix & Mitigation Strategies
Key Risk Categories
Technology Integration
Legacy system compatibility, data migration
Data Security
Cyber threats, data breaches, privacy
Regulatory Compliance
NDPA, CBN requirements, audit trails
Change Resistance
Employee adoption, skill gaps
Risk Monitoring
Weekly risk reviews
Risk register updates
Escalation protocols
Contingency planning
Regulatory Alignment
All initiatives aligned with Access Bank's risk management framework and CBN regulatory requirements.

## Slide 16
BENEFITS REALIZATION
Expected Benefits & ROI Analysis
Benefits Realization Framework
Operational Benefits
• 30-40% cost reduction
• 50-60% faster processing
• 60% error rate reduction
• Improved CIR to 50-55%
Customer Benefits
• Faster service delivery
• Enhanced experience
• 24/7 availability
• NPS improvement
Strategic Benefits
• Competitive positioning
• Scalability for growth
• Innovation leadership
• Talent attraction
Risk Benefits
• Enhanced compliance
• Better fraud detection
• Improved audit trails
• Reduced human error
Financial Analysis
Investment Summary
Total Investment
$2.5M - $3.5M
ROI Timeline
18-24 months
Annual Savings (Y2+)
$4M - $6M
5-Year NPV
$12M - $18M
Sensitivity Analysis
Conservative (70% benefits)
ROI: 150%
Base Case (100% benefits)
ROI: 220%
Optimistic (130% benefits)
ROI: 290%
Value Creation
Initiative directly supports Access Bank's shareholder value creation goals and 2025-2027 consolidation strategy.

## Slide 17
07 | CONCLUSION
Strategic Intervention Report
Management Recommendations
1
Approve Phase 1 Pilot Implementation
Allocate dedicated budget ($800K - $1M) and resources (8-10 FTEs) to launch the foundation phase. Establish executive steering committee with MD/CEO sponsorship to ensure organizational commitment and rapid decision-making.
2
Establish Cross-Functional Governance
Form integrated project team spanning Operations, IT, Compliance, and HR with clear roles, responsibilities, and decision-making authority. Implement structured governance with monthly steering committee reviews and weekly working group sessions.
3
Integrate into Digital Transformation Roadmap
Align this initiative with Access Bank's broader 2025-2027 consolidation strategy and technology investment priorities. Ensure coordination with existing digital platforms (Access More, PrimusPlus) to maximize synergies and avoid duplication.
18-24
Months to ROI
$4-6M
Annual Savings
30-40%
Cost Reduction
Call to Action
The window of opportunity is now. Competitors are rapidly adopting automation and AI. Delaying this initiative risks losing competitive advantage and operational efficiency gains. Approve Phase 1 commencement within 30 days to maintain Access Bank's leadership position as Africa's Gateway to the World.
Prepared by: Chukwuebuka Benjamin Obieli | Assistant Head of Operations
Rome Business School - Master's in Project Management | March 2026